## Slide 1: Objective
User should be able to make a payment without any issues and the amount should be credited to the payee.

## Slide 2: Responsiblities
1. Tech lead - Co-ordinate between different sprint team and see if the team implementing the framework is compatible with the existing code or suggest the technology which will best suite for the functionality
2. Developer - Understand the user stories and acceptance crieteria, Implement the code, Unit testing, Review code, Integrate code, Merge code.
3. QA Engineer - Under the user stories and acceptance crieteria, Create test cases and scenrios (negative/Positive/Edge-cases), Reveiw test cases/scenarios, Functional testing Integration testing, Systeme testing, non-functional testing.

## Slide 3: Responsibilities
4. Deveops Engineer - Continuous Integration and Continuous Deployment (CI/CD), automate build, test, and deployment
5. Support engineer - Resolve customer issues, raise tickets on behalf of customer and triage internally.

## Slide 4: KPI’s
Burndown chart - To show the amount of work that has been completed in an epic or sprint, and the total work remaining.
Burnup charts- to show how much work has been completed and the total scope of the project.
Velocity - Helps to understand how team is performing compared to previous sprints

## Slide 5: KPI’s
Capacity planning - How many resources are available for the sprint.

## Slide 6: How would you measure the KPIs and what kind of processes/tools you plan to use?
JIRA tool

## Slide 7: How would you share the KPIs result to the team and the management, in what format?
Confluence page in JIRA which will display brief progress of each day.
Burndown chart
No of user stories/epics completed or In-progress.
No defects raised
Impediments and challenges faced
Risks